LLM Portfolio Causal Inference Project

Step-by-Step Build Checklist & To-Do List

Addressing professor feedback: (1) Get the data NOW, (2) De-risk the LLM prompting loop

# PHASE 0: Environment & Project Setup (Day 1)

Get your dev environment working before touching any data or models.

Dev Environment

✓  Create a GitHub repo for the project (version control from day one)

✓  Set up a Python virtual environment (python -m venv venv)

✓  Install core packages: pandas, numpy, yfinance, matplotlib, seaborn, scipy, statsmodels

✓  Install Anthropic SDK or OpenAI SDK (whichever LLM you plan to use)

✓  Confirm you have a working API key with sufficient credits/quota

✓  Create project folder structure: /data, /prompts, /outputs, /analysis, /reports

Project Config

✓  Create a config.py or config.yaml with: API key path, stock universe list, output paths, random seed

✓  Write a quick test script that sends one prompt to the LLM API and prints the response

This confirms your API access works before you build anything on top of it.

# PHASE 1: Build the Dataset (Days 2–4)

⚠ PROFESSOR FEEDBACK: "Where is the data, actually? Go and grab it and make the dataset because otherwise the risk is that this takes way longer than expected." — Do this FIRST. Don’t move on until you have a clean CSV/DataFrame ready.

## 1A. Define the Stock Universe

✓  Select ~20 large-cap U.S. stocks across 6+ sectors

✓  Ensure coverage: Technology, Healthcare, Financials, Energy, Consumer Goods, Industrials

✓  Create a reference table: ticker, company name, sector label

Example tickers: AAPL, MSFT, GOOGL, JNJ, UNH, PFE, JPM, GS, XOM, CVX, PG, KO, CAT, HON, AMZN, NVDA, V, LLY, BA, MMM

✓  Save as stock_universe.csv

## 1B. Pull Fundamental Data

Use yfinance (ticker.info, ticker.quarterly_financials, ticker.quarterly_earnings).

✓  Market Capitalization — ticker.info["marketCap"] or compute from price × shares outstanding

✓  P/E Ratio — ticker.info["trailingPE"] and/or compute from price / EPS

✓  Revenue Growth — Pull quarterly revenue from ticker.quarterly_financials, compute YoY % change

✓  Decide: quarterly YoY growth or trailing 12-month growth

✓  Earnings Growth — Pull quarterly earnings, compute YoY % change

✓  Decide: same temporal spec as revenue growth for consistency

✓  Leverage — Debt-to-Equity — ticker.info["debtToEquity"]

✓  Leverage — Total Debt — ticker.info["totalDebt"]

✓  Handle missing values: document which tickers have gaps, decide on imputation or exclusion : Note JPM had a null value for Debt-to-equity and it was manually calculated

✓  Save as fundamental_data.csv with columns: ticker, market_cap, pe_ratio, revenue_growth, earnings_growth, debt_to_equity, total_debt

## 1C. Pull Technical Data

Use yfinance ticker.history(period="1y") for daily OHLCV data. Daily candlesticks as noted in your data spec.

✓  Recent Returns — Calculate 1-month, 3-month, 6-month, 12-month returns from closing prices

✓  Historical Volatility — Standard deviation of daily log returns over 252 trading days (annualized)

✓  Beta — Regress stock daily returns against S&P 500 (^GSPC) daily returns; slope = beta. Or use ticker.info["beta"]

✓  Moving Averages — Calculate 20-day SMA, 50-day SMA, 200-day SMA. Derive signals: price vs. MA crossover, 50/200 golden/death cross

☐  Optional: candlestick pattern flags (hammer, doji, engulfing) — lower priority

✓  Save as technical_data.csv with columns: ticker, return_1m, return_3m, return_6m, return_12m, volatility, beta, sma_20, sma_50, sma_200, ma_signal

## 1D. Merge & Validate the Master Dataset

✓  Merge stock_universe.csv + fundamental_data.csv + technical_data.csv on ticker

✓  Inspect for NaN/missing values — decide handling strategy

✓  Sanity check: do P/E ratios look reasonable? Is beta in expected range (0.5–2.0)?

✓  Save as master_dataset.csv

✓  Print summary stats and share with professor as proof the data is in hand

⚠ PROFESSOR FEEDBACK: Show this deliverable to your professor ASAP. The sooner you prove you have clean data, the sooner risk #1 is retired.

# PHASE 2: Prompt Engineering & LLM Pipeline (Days 5–8)

⚠ PROFESSOR FEEDBACK: "How will you generate the portfolio from the LLM? This loop seems like a bit risky too." — Build a prototype of ONE prompt→parse cycle first. Get structured output working before scaling to 100+ runs.

## 2A. Design Prompt Templates

Each prompt must produce a parseable portfolio: a JSON object mapping tickers to percentage weights that sum to 100%.

Control Prompt (Condition 0)

✓   Write prompt: provide only the stock universe + allocation instructions

✓   Instruct the LLM: "Respond ONLY with a JSON object mapping each ticker to a percentage weight. Weights must sum to 100. No explanation."

✓   Test it — does the LLM return valid JSON?

✓   Test it 5 times — can you parse every response?

Fundamental Prompt (Condition 1)

✓  Same base instructions as control

✓  Add a data block with fundamental indicators from master_dataset.csv

✓  Format the data clearly (markdown table or structured text in the prompt)

✓  Test it 5 times — confirm parseable JSON output

Technical Prompt (Condition 2)

✓  Same base instructions as control

✓  Add a data block with technical indicators from master_dataset.csv

✓  Test it 5 times — confirm parseable JSON output

Combined Prompt (Condition 3)

✓  Same base instructions as control

✓  Add both fundamental and technical data blocks

✓  Test it 5 times — confirm parseable JSON output

## 2B. Build the Output Parser

✓  JSON parser — Extract the JSON from the LLM response (handle markdown code fences, extra text)

✓  Validation function: check all tickers are in universe, weights sum to ~100% (±2% tolerance)

✓  Normalization: if weights sum to 98–102%, rescale to exactly 100%

✓  Error handling: if parse fails, log the raw response and flag for retry

✓  Test the parser on 20 real LLM outputs across all 4 conditions

⚠ PROFESSOR FEEDBACK: This is the core de-risking step. If you can reliably get structured output from the LLM, the rest is just statistics. Prove this works EARLY.

## 2C. Build the Experiment Runner

✓  Write run_experiment.py that: loads the dataset, builds prompts from templates, calls the LLM API, parses output, saves results

✓  Add a retry mechanism: if parsing fails, retry up to 3 times with the same prompt

✓  Add logging: save raw prompt, raw response, parsed weights, and metadata (timestamp, condition, run ID)

✓  Add rate limiting / sleep between API calls to avoid throttling

✓  Run a small pilot: 5 runs per condition (20 total) and inspect results

✓  Verify: are portfolios actually different across conditions? (Quick eyeball check)

# PHASE 3: Run the Full Experiment (Days 9–10)

## 3A. Determine Sample Size

✓  Use pilot data to estimate within-group variance of HHI

✓  Run a power calculation: how many runs per condition to detect a meaningful difference?

✓  Target: likely 30–50 runs per condition (120–200 total API calls)

✓  Estimate API cost and confirm budget

## 3B. Execute Full Run

✓  Run all conditions with randomized ordering

✓  Set a random seed for reproducibility

✓  Monitor for API failures or unparseable responses

✓  Save all raw data to /outputs/raw_responses/

✓  Save parsed results to experiment_results.csv with columns: run_id, condition, ticker weights (one column per ticker), parse_success

## 3C. Data Quality Check

✓  What % of runs parsed successfully? (Target: >95%)

✓  Do weights sum to 100% after normalization?

✓  Any runs where the LLM refused or gave nonsense? Flag and exclude with documentation

# PHASE 4: Compute Portfolio Metrics (Days 11–12)

## 4A. Primary Outcome — HHI (Concentration)

✓  For each portfolio: HHI = sum of squared weights (as decimals)

✓  Compute HHI for every run in experiment_results.csv

HHI = 1.0 means one stock gets 100%. HHI = 0.05 means equal-weight across 20 stocks.

## 4B. Secondary Outcomes

✓  Sector Diversification — Aggregate weights by sector, compute sector-level HHI

✓  Portfolio Beta — Weighted average of individual stock betas

✓  Portfolio Volatility — Weighted average volatility (simplified) or full covariance-based calculation

✓  Portfolio Breadth — Count of stocks with weight > 0%

✓  Save all metrics to portfolio_metrics.csv: run_id, condition, hhi, sector_hhi, portfolio_beta, portfolio_vol, breadth

# PHASE 5: Statistical Analysis (Days 13–15)

## 5A. Descriptive Statistics

✓  Compute mean, median, std for each metric by condition

✓  Create a summary table (4 conditions × 5 metrics)

## 5B. Estimate Treatment Effects (ATE)

✓  Difference in means: compare each treatment group to control

✓  Compute 95% confidence intervals

✓  Run t-tests or Wilcoxon rank-sum for each treatment vs. control

✓  Report p-values, note which effects are statistically significant

## 5C. Regression Analysis

✓  Run OLS: Y_i = α + β1*Fundamental_i + β2*Technical_i + β3*Combined_i + ε_i

✓  Run for each outcome variable (HHI, sector HHI, beta, volatility, breadth)

✓  Report coefficients with standard errors and significance

✓  Interpret: does providing fundamental info increase/decrease concentration vs. control?

## 5D. Robustness Checks

✓  Check for outliers in portfolio weights (any single stock > 50%?)

✓  Re-run analysis excluding failed/retried runs

✓  Optional: bootstrap confidence intervals

✓  Optional: compare results if you normalize weights differently

# PHASE 6: Visualizations (Days 15–16)

✓  Bar chart: mean HHI by condition (with error bars)

✓  Bar chart: mean portfolio beta by condition

✓  Bar chart: mean breadth (# of non-zero stocks) by condition

✓  Stacked bar chart: average sector allocation by condition

✓  Box plots: distribution of HHI across conditions

✓  Heatmap: average weight per stock per condition (20 stocks × 4 conditions)

✓  Optional: coefficient plot from regression results

Use matplotlib/seaborn. Save all figures as PNG to /reports/figures/.

# PHASE 7: Write-Up & Presentation (Days 17–20)

✓  Introduction: restate the research question and motivation

✓  Data section: describe stock universe, data sources, indicators used

✓  Experimental design: describe 4 conditions, randomization, sample size

✓  Results: present descriptive stats, treatment effects, regression tables

✓  Discussion: what did information inputs actually change? Were effects large or small?

✓  Limitations: output consistency, LLM stochasticity, single model

✓  Conclusion: summary of findings and implications

✓  Prepare slide deck for presentation

✓  Finalize code documentation and README

✓  Clean up GitHub repo: remove API keys, add .gitignore

# Risk Register (From Professor Feedback)

| Risk | What Could Go Wrong | Mitigation |
| --- | --- | --- |
| Data availability | yfinance returns NaN for some fundamentals (especially smaller-cap or recent IPOs). API rate limits or data gaps. | Stick to mega/large caps. Pull data in Phase 1 and validate immediately. Swap out problematic tickers early. |
| LLM output parsing | Model returns prose instead of JSON, or includes extra text, or uses wrong ticker symbols, or weights don’t sum to 100%. | Force structured output ("Respond ONLY with JSON"). Build robust parser with regex fallback. Retry on failure. Test on 20 outputs before scaling. |
| Low variation | LLM gives nearly identical portfolios regardless of condition, leaving nothing to analyze. | Use temperature > 0 (e.g., 0.7) to introduce variation. Increase runs per condition. Check variation in pilot phase. |
| API cost / rate limits | 200 API calls with large prompts could get expensive or hit rate limits. | Estimate cost upfront. Add sleep(2) between calls. Use a cheaper model for testing, switch to target model for final run. |
| Scope creep | Multi-agent extension, candlestick patterns, multiple LLMs — all interesting but could derail the core project. | Finish the single-agent, single-model version FIRST. Extensions only after the core analysis is complete and written up. |

# Key Deliverables Checklist

✓  master_dataset.csv — Clean, merged dataset with all 20 stocks, fundamentals, and technicals

✓  prompt_templates/ — 4 prompt template files (control, fundamental, technical, combined)

✓  run_experiment.py — Script that runs the full experiment end-to-end

✓  experiment_results.csv — Raw parsed results from all experimental runs

✓  portfolio_metrics.csv — Computed HHI, sector HHI, beta, volatility, breadth for every run

✓  analysis.py — Treatment effect estimation, regressions, robustness checks

✓  figures/ — All visualizations for the report

✓  Final report — Written paper with all sections

✓  Presentation slides — For class presentation